PROJECT STATUS REPORT

for the Community Preservation Committee

Project Name: ___Assabet River Bluff Housing________   Project Number: 02-FY24

Date:____3/19/2024_______     X Interim Status Report            □ Final Status Report*

- What percentage of the project has been completed? ___10%____

- Describe work completed to date:

Installation of HVAC systems in 406 Old Marlboro Road

- What key project milestones have been reached?

406 Old Marlboro Road renovations are complete, and the PRD zoning permit has been issued.

- Expenditure Report:

  - What is the date your project began or will begin spending CPC funds? __7/1/2023__

  - Attach a detailed Expenditure Report.

  - In a brief narrative, account for the amount of CPC funds expended to date:

$19,000 was spent on the replacement of the HVAC systems in both apartments

$33,240 was spent on permitting (to-date)

- Describe remaining work and projected timeline:

Timeline:

Award to developer:  Summer 2024

Construction:  2024, 2025

Occupancy:  2025, 2026

- Describe your outreach efforts.

- What is the expected project completion date? __2026___

Name of person who completed this form: ____Elizabeth Rust_________    Date: _4/17/2024__

Contact Information /Email Address: ______liz@RHSOHousing.org_______________________________

*For Final Status Reports, please include representative Before, During and After Photographs of your project, if applicable.